## Slide 1
NASHVILLE, TN
Brandon Taylor, P.E.
11th Avenue
Complete Street

## Slide 2: Presentation Outline
Initial Planning Process
  Project began as a greenway and morphed into a Complete Street
Design Process
  Bringing Complete Street features to an urban industrial area
Construction Process
  Construction in a historic area
Finished Product and Impact to the Community

## Slide 3: Initial Planning Process
Project Timeline
2012 – Metro Parks selected RPM with Hawkins Partners and Collier Engineering to the Greenway Alignment Study and Design

## Slide 4: Initial Planning Process
Existing Network
- Project filled a critical gap

## Slide 5: Initial Planning Process
Existing Condition – Multi-lane with Parking and Railroad
Utility Conflicts
Sidewalk drops off
Notes: Nashville’s historic Gulch District, with its distinct industrial history, originally housed the downtown railroad terminal. From the turn of the century until the 1950s, more than 100 trains arrived and departed from The Gulch daily.
Today, the Gulch District has developed into a hotspot for young urbanites. The Gulch has perfectly combined its industrial background with a modern contemporary style. Old warehouses have been renovated into residential and office space, and upscale restaurants and a vibrant nightlife have made The Gulch one of the hottest neighborhoods in Nashville.

## Slide 6: Initial Planning Process
Existing Condition – Multi-lane with Parking and Railroad
Lots of on-street parking

## Slide 7: Initial Planning Process
Project Timeline
2012 – 2013 – Development of the Greenway Concept Plans and coordination with property owners which included CSX and many popular restaurants/shops.
7 Property owners in all would be affected

## Slide 8: Initial Planning Process
  Initial Project Limits
2,300 feet in length

## Slide 9: Initial Planning Process
Project Timeline
July 2013 – Complete Street Design Initiated by Metro Public Works
Factors included ROW costs and timeframe
At this point the project changed
Greenway Project
Complete Street Project

## Slide 10: Initial Planning Process
  New Project Limits
- 800 feet Greenway
- 2,400 feet of Complete Street

## Slide 11: Initial Planning Process
A similar project had recently been completed on the other side of town

## Slide 12: Initial Planning Process
Complete Street Option

## Slide 13: Design Process
Implementing a new cross section in an Urban Environment
One last easement area to work out.
  Not necessarily required, but would add a great deal to the project
Meet with neighbors and business owners
Incorporating guidelines from NACTO Urban Bikeway Design Guide
  Cycle track and sidewalks will be part of the design
Working with the existing constraints
  Walls, ROW, Existing Utility Poles, driveways, etc….

## Slide 14: Design Process
One key piece was still not set
Had to get the easement from CSX for the greenway
Required some environmental documentation
Metro Parks worked very hard to secure

## Slide 15: Design Process
Gulch Neighborhood Input
More sidewalks, more pedestrian connections
Open green areas that are safe
Something that cleans up the area
NO BENCHES

## Slide 16: Design Process
Incorporating cycle track
And buffer zone where
applicable

## Slide 17: Design Process
Adding more Greenspace and Green Infrastructure to the area

## Slide 18: Design Process
Got the OK to use the bottom of Church Street Viaduct
This was a very important addition to the project
Took the project to the next level

## Slide 19: Construction Process
Accommodating all businesses during construction
All businesses and restaurants must stay open, must maintain parking and valet
Multiple development projects on-going adjacent to our project
Still a lot of industrial and rail in the area, so large trucks must be accommodated
Unexpected items discovered in the field

## Slide 20: Construction Process
Problems encountered during construction

## Slide 21: Final Product
Nearing the end of construction
Ribbon Cutting
Open Street Festival
"Commemorating a new complete street in the Gulch and the city's inaugural Open Streets Nashville event is a great way to celebrate Nashville as a healthy, sustainable community," Mayor Dean said. "Eleventh Avenue will offer better connections for walkers and bicyclists, and the Open Streets event will be a way for everyone to experience the Gulch without car traffic."

## Slide 22: Final Product
Open Streets Festival

## Slide 23: Final Product
More of Open Streets Festival

## Slide 24: Final Product

## Slide 25: Final Product

## Slide 26
11th Avenue Complete Street
Providing Improvements for all users